# RUHAAN SHAH — ML, BACKEND & INTEGRATION MANUAL

Lead engineer playbook: exact architecture, modeling, API, cloud and release execution

OWNER: Ruhaan (single accountable owner)   |   DEADLINE: Sunday October 11, 2026, 12:00 PM ET

# Mission and boundary

Your job is to deliver the intellectual and operational core. You exclusively own supervised target design, leakage protection, modeling and evaluation; FastAPI schemas/routes; cloud selection/deployment; final integration, narrative and submission. Delegate zero core model decisions implicitly.

# Non-negotiable team contract

Master document is authoritative. The teammate manuals restate its frozen contracts; any change to API shapes, canonical columns, units, timing, or filenames requires Ruhaan approval and a single documented contract version bump.

Repo main must always run. Each person works on a dedicated branch: ruhaan/ml-backend, het/data-platform, neil/frontend. Pull latest main before work; use small PRs with passing checks; never force-push main.

No hardcoded predictions presented as model outputs. Demo fixtures are explicitly labeled. Never fabricate evaluation numbers, confidence intervals, medication efficacy, or clinical effectiveness.

No real identifiable patient data. Use only supplied synthetic or approved de-identified/public datasets. Never commit credentials, private access codes, tokens, large unlicensed datasets, or patient-level sensitive files.

Three-person eligibility must be confirmed with organizers: published team-size guidance says 4–8. This is an administrative blocker to resolve immediately, not an assumption of approval.

Submission is due Sunday October 11 at 12:00 PM ET; AWS access lasting longer is NOT a deadline extension. Target internal final freeze 10:00 AM ET.

If organizer dataset arrives: Het profiles/maps inputs, Ruhaan determines train/holdout methodology, Neil does not change display contracts. Official data takes priority over invented assumptions.

No medication dosing, diagnostic, or treatment advice in UI. State: research prototype using synthetic data, not for clinical decision-making.

# Frozen cross-team interface: version 1.0

All datetimes are RFC3339 ISO 8601 with explicit UTC offset (prefer Z). Data layer normalizes to UTC, preserves source timezone when provided; display may localize. CGM is mg/dL, heart rate bpm, nutrition grams, calories kcal, doses preserve original units with explicit dose_unit. Participant IDs and meal IDs are opaque strings. Missing optional values are null, not silently zero.

| Field/entity | Minimum canonical fields | Rules |
| --- | --- | --- |
| Participant | participant_id, display_name, data_source, timezone | No real patient identifiers in demo; synthetic display names |
| CGM | participant_id, timestamp, glucose_mg_dl | 5-min nominal cadence; missingness allowed; reject negative/nonfinite |
| Heart rate | participant_id, timestamp, heart_rate_bpm, resting_heart_rate_bpm? | Optional; reject impossible/nonfinite; tolerate absent |
| Meal | meal_id, participant_id, timestamp, carbs_g?, protein_g?, fat_g?, fiber_g?, calories_kcal?, image_ref? | Macro values optional at ingestion; prediction requires macros or reviewed estimate |
| Medication | participant_id, timestamp, medication_class, dose?, dose_unit? | Optional; no assumption medication name maps to clinical effect |
| Activity | participant_id, timestamp, activity_value?, activity_unit? | Optional; do not require for MVP |

# Frozen REST API: version 1.0

| Method / path | Response / behavior |
| --- | --- |
| GET /health | {status: "ok", version: "1.0.0"} |
| GET /api/participants | {participants: [{participant_id, display_name, data_source, days_available}]} |
| GET /api/participants/{id}/history?start=&end= | {participant_id, cgm: [{timestamp,glucose_mg_dl}], meals: [{meal_id,timestamp,carbs_g,...}], heart_rate: [{timestamp,heart_rate_bpm}]} |
| POST /api/predict | Returns ForecastResponse as specified below; 422 invalid input; 404 unknown participant; 503 untrained model |
| POST /api/compare | {comparison_id, forecasts: [ForecastResponse, ForecastResponse], caveat}; P1, stub optional until implemented |
| GET /api/model/metrics | {dataset_source, evaluation_protocol, by_model, by_horizon, sample_counts, limitations} |
| GET /api/model/info | {model_version, trained_at, data_source, feature_set_version, metrics_available, limitations} |

Sample POST /api/predict request (fixed contract; only requestable data present at prediction time):

{

"participant_id": "synthetic_p001",

"meal_timestamp": "2026-10-08T12:30:00Z",

"meal": {"carbs_g": 55, "protein_g": 22, "fat_g": 16,

"fiber_g": 7, "calories_kcal": 460},

"context_override": null

}

Sample response shape (numbers below are illustrative placeholders, NEVER validation claims):

{

"participant_id": "synthetic_p001",

"meal_timestamp": "2026-10-08T12:30:00Z",

"model_version": "v0.1.0", "data_source": "synthetic_dev",

"prediction_status": "personalized",

"points": [{"minute": 0, "glucose_mg_dl": 105.0,

"lower_mg_dl": null, "upper_mg_dl": null}],

"glucose_at_minutes": {"30": 124, "60": 146, "90": 139, "120": 118},

"metrics": {"peak_mg_dl": 146, "peak_delta_mg_dl": 41,

"time_to_peak_minutes": 60, "incremental_auc_mg_dl_min": 3200},

"drivers": [{"feature": "carbs_g", "contribution_mg_dl": 12.5,

"explanation": "Model-based contribution"}],

"uncertainty_status": "not_calibrated",

"limitations": ["Synthetic research demonstration; not medical advice"]

}

points MUST have 25 entries at minutes 0,5,...,120. lower/upper remain null unless evaluated intervals exist. glucose_at_minutes is derived from points, not independently invented. iAUC = five-minute trapezoidal integration of max(predicted glucose − baseline glucose, 0) in mg/dL·min. Peak/time-to-peak are computed on the sampled curve, with earliest-tie peak. Do not confuse iAUC with signed net excursion.

# Integration message protocol

Every PR or handoff message must contain: OWNER | BRANCH | COMMIT SHA | CONTRACT VERSION | CHANGED FILES | HOW TO RUN | TEST COMMAND + ACTUAL RESULT | BLOCKERS | NEXT HANDOFF. If a producer changes a schema, attach a migration note and update contract docs and tests in the same PR. No undocumented changes via Discord.

# Your locked file ownership

OWN: ml/**, backend/**, contracts/**, cloud deployment, docs/methodology.md, docs/validation.md, README, presentation/**. JOINT REVIEW: schemas consumed by Het and Neil. DO NOT alter Neil or Het owned modules without a documented request and review.

# Exact phased execution checklist

## R0 — Freeze contract; 45 minutes

Initialize repository (or coordinate with creator); add shared contracts/openapi.yaml and canonical_schema_v1.md matching master.

Define Pydantic request/response schemas and concrete examples, version v1.0. Verify Neil and Het explicitly ACK version before interface changes.

Add backend placeholder endpoints so `curl /health`, `GET /api/participants`, `POST /api/predict` return contract-shaped 503/not-ready while model absent. Do not return fabricated success payloads.

Confirm three-person team eligibility and publish organizer reply in team channel.

## R1 — ML base; 2–4 hours

Implement ml/features.py with premeal CGM slopes/variability, time of day, nutrition, last meal timing, recent HR and med exposure feature presence; all truncated <= meal_timestamp.

Implement example construction with 30/60/90/120 targets; sample nearest valid CGM measurement within configured tolerance, record counts and missing target causes.

Implement persistence and generalized Ridge models (training-only imputer/scaler; no future info). Keep deterministic seed.

Build ML script `python -m ml.train --source synthetic_dev` and `python -m ml.evaluate --protocol chronological`; save metrics.json, model.joblib, model_manifest.json with hashes and evaluation cohort detail.

## R2 — Personalize and evaluate; 2–3 hours

Implement participant-specific residual offsets per horizon with L2 shrinkage (n/(n+k) factor, k configurable) calculated from participant TRAINING episodes only. If < minimum episodes set generalized fallback.

Evaluate individualized vs generalized on strictly later meal episodes and report MAE/RMSE by horizon and per participant; include counts, target availability, exclusions, training source.

Use 5-min linear interpolation between baseline and four learned horizon deltas to reconstruct curve; clip only gross out-of-domain predictions and disclose bounds; do not claim exact physiologic peak.

Compute metrics from 25 points including peak, earliest time-to-peak, delta peak, positive incremental AUC. Test synthetic small hand-calculated arrays.

## R3 — API integration; 2 hours

Implement prediction service using Het data adapter; construct historical features at requested meal time; support optional recent context override but never trust a future timestamp.

Implement GET participants/history, POST predict, GET metrics/info, optional compare. Generate JSON error schema with code/message/detail and appropriate 404/422/503.

Expose CORS allowlist through env, no external image/PHI logging; include model version/data source/personalized fallback on every forecast.

Give Neil a working base URL, response fixture produced by an actual model and tests; ACK frontend integration results.

## R4 — Official data + optimization; when delivered

Receive Het mapping profile and quality report; inspect number of independent meal episodes, cross-participant distribution, CGM target coverage, medications and image ground-truth.

Update inclusion rules and feature coverage; assess regularized vs gradient-boosted models only if sample size supports; select using held-out performance not synthetic wins.

Re-train and re-evaluate; ensure no Day 8 truth contamination; if ground truth withheld, report Days 1–7 blocked chronological holdout not Day 8 accuracy.

Compare model gains across participants; identify uncertainty/limitations and underperformance.

## R5 — Deployment + release

Inspect temporary AWS services and IAM, pick simplest supported host; dockerize backend; configure frontend API URL; deploy without keys in git.

Run integration checklist: clean install, API smoke, browser walkthrough, simulated missing HR/meds, invalid macro values, no model training, wrong ID.

Prepare <=4-min script emphasizing personalized vs generalized empirical performance. Back up recording and artifact outside AWS.

At 10:00 Sunday freeze; ensure repo pushed, documentation links and actual cloud stack accurate; submit no later than 12:00 ET.

# Acceptance gate — cannot hand off until each passes

Baseline and personalized artifacts train deterministically from a fresh checkout.

No model feature uses later-than-meal data; tests cover leakage adversarial cases.

At least one fully working live participant+meal prediction returns 25 five-minute points.

MAE/RMSE/peak/time-to-peak/iAUC holdout metrics reported with N, source, split method and caveats.

Fallback and uncertainty unavailability are explicit in response schema.

AWS claims backed by deployed functionality; user can run locally if cloud fails.

# Handoff requirements

Paste the following into the team channel after every stable milestone: OWNER; CURRENT BRANCH; LATEST COMMIT SHA; CONTRACT VERSION 1.0; WHAT CHANGED; COMMANDS EXECUTED; REAL TEST RESULTS (pass/fail); BLOCKER/UNKNOWN; NEEDED FROM OTHER OWNERS; NEXT STEP. Attach actual metrics only if computed. Never send "done" without reproducible evidence.

# Immediate Claude Code instruction (copy into your own session)

Implement ONLY the `ml/`, `backend/`, cross-team `contracts/`, deployment and integration responsibilities in the GlucoTwin master spec v1.0. Do not edit `frontend/` or `data/adapters/` except an agreed interface fix. Begin with Ridge persistence/general/personalized chronological evaluation, prevent future-data leakage, implement fixed ForecastResponse, run actual tests, provide SHA and handoff. Stop before optional image and voice features.

# Do not do / stop conditions

Do not independently change API shapes or database fields. Ask Ruhaan for a contract revision with concrete justification.

Do not call simulated results real clinical validation. Display source and uncertainty limitations.

Do not start speculative cloud services, paid APIs or complex optional integrations before P0 passes.

If official dataset release conflicts with an implementation assumption, stop modifying interfaces and file a precise mapping/impact note.

If an integration problem blocks you >20 minutes, send a minimal reproducible issue with command, traceback or screenshot, expected and actual behavior.

# Cross-team synchronization windows

| When | Required coordination |
| --- | --- |
| After first 30–45 minutes | All ACK frozen API and canonical data contracts; identify gaps |
| Saturday morning | Het delivers canonical demo data; Ruhaan provides actual predict response fixture; Neil confirms binding |
| Saturday afternoon | Joint local end-to-end run and missingness/negative-input review |
| Saturday evening | Cloud test, recorded demo walkthrough, validation metrics verified |
| Sunday 09:00–10:00 | Final signoff, freeze, submit with buffer |