# MASTER BUILD SPECIFICATION

System architecture, contracts, milestone gates and submission rules

OWNER: Ruhaan Shah / team-wide authority   |   DEADLINE: Sunday October 11, 2026, 12:00 PM ET

DOCUMENT CONTROL: This document governs the three role manuals. Version v1.0 is frozen for Phase 1. Source material: Challenge 3 project brief; participant/cloud support files; hackathon requirements and judging rules transcribed by the team. Any proposed technical design not explicitly given by organizers is marked as our implementation choice.

# Non-negotiable team contract

Master document is authoritative. The teammate manuals restate its frozen contracts; any change to API shapes, canonical columns, units, timing, or filenames requires Ruhaan approval and a single documented contract version bump.

Repo main must always run. Each person works on a dedicated branch: ruhaan/ml-backend, het/data-platform, neil/frontend. Pull latest main before work; use small PRs with passing checks; never force-push main.

No hardcoded predictions presented as model outputs. Demo fixtures are explicitly labeled. Never fabricate evaluation numbers, confidence intervals, medication efficacy, or clinical effectiveness.

No real identifiable patient data. Use only supplied synthetic or approved de-identified/public datasets. Never commit credentials, private access codes, tokens, large unlicensed datasets, or patient-level sensitive files.

Three-person eligibility must be confirmed with organizers: published team-size guidance says 4–8. This is an administrative blocker to resolve immediately, not an assumption of approval.

Submission is due Sunday October 11 at 12:00 PM ET; AWS access lasting longer is NOT a deadline extension. Target internal final freeze 10:00 AM ET.

If organizer dataset arrives: Het profiles/maps inputs, Ruhaan determines train/holdout methodology, Neil does not change display contracts. Official data takes priority over invented assumptions.

No medication dosing, diagnostic, or treatment advice in UI. State: research prototype using synthetic data, not for clinical decision-making.

# Frozen cross-team interface: version 1.0

All datetimes are RFC3339 ISO 8601 with explicit UTC offset (prefer Z). Data layer normalizes to UTC, preserves source timezone when provided; display may localize. CGM is mg/dL, heart rate bpm, nutrition grams, calories kcal, doses preserve original units with explicit dose_unit. Participant IDs and meal IDs are opaque strings. Missing optional values are null, not silently zero.

| Field/entity | Minimum canonical fields | Rules |
| --- | --- | --- |
| Participant | participant_id, display_name, data_source, timezone | No real patient identifiers in demo; synthetic display names |
| CGM | participant_id, timestamp, glucose_mg_dl | 5-min nominal cadence; missingness allowed; reject negative/nonfinite |
| Heart rate | participant_id, timestamp, heart_rate_bpm, resting_heart_rate_bpm? | Optional; reject impossible/nonfinite; tolerate absent |
| Meal | meal_id, participant_id, timestamp, carbs_g?, protein_g?, fat_g?, fiber_g?, calories_kcal?, image_ref? | Macro values optional at ingestion; prediction requires macros or reviewed estimate |
| Medication | participant_id, timestamp, medication_class, dose?, dose_unit? | Optional; no assumption medication name maps to clinical effect |
| Activity | participant_id, timestamp, activity_value?, activity_unit? | Optional; do not require for MVP |

# Frozen REST API: version 1.0

| Method / path | Response / behavior |
| --- | --- |
| GET /health | {status: "ok", version: "1.0.0"} |
| GET /api/participants | {participants: [{participant_id, display_name, data_source, days_available}]} |
| GET /api/participants/{id}/history?start=&end= | {participant_id, cgm: [{timestamp,glucose_mg_dl}], meals: [{meal_id,timestamp,carbs_g,...}], heart_rate: [{timestamp,heart_rate_bpm}]} |
| POST /api/predict | Returns ForecastResponse as specified below; 422 invalid input; 404 unknown participant; 503 untrained model |
| POST /api/compare | {comparison_id, forecasts: [ForecastResponse, ForecastResponse], caveat}; P1, stub optional until implemented |
| GET /api/model/metrics | {dataset_source, evaluation_protocol, by_model, by_horizon, sample_counts, limitations} |
| GET /api/model/info | {model_version, trained_at, data_source, feature_set_version, metrics_available, limitations} |

Sample POST /api/predict request (fixed contract; only requestable data present at prediction time):

{

"participant_id": "synthetic_p001",

"meal_timestamp": "2026-10-08T12:30:00Z",

"meal": {"carbs_g": 55, "protein_g": 22, "fat_g": 16,

"fiber_g": 7, "calories_kcal": 460},

"context_override": null

}

Sample response shape (numbers below are illustrative placeholders, NEVER validation claims):

{

"participant_id": "synthetic_p001",

"meal_timestamp": "2026-10-08T12:30:00Z",

"model_version": "v0.1.0", "data_source": "synthetic_dev",

"prediction_status": "personalized",

"points": [{"minute": 0, "glucose_mg_dl": 105.0,

"lower_mg_dl": null, "upper_mg_dl": null}],

"glucose_at_minutes": {"30": 124, "60": 146, "90": 139, "120": 118},

"metrics": {"peak_mg_dl": 146, "peak_delta_mg_dl": 41,

"time_to_peak_minutes": 60, "incremental_auc_mg_dl_min": 3200},

"drivers": [{"feature": "carbs_g", "contribution_mg_dl": 12.5,

"explanation": "Model-based contribution"}],

"uncertainty_status": "not_calibrated",

"limitations": ["Synthetic research demonstration; not medical advice"]

}

points MUST have 25 entries at minutes 0,5,...,120. lower/upper remain null unless evaluated intervals exist. glucose_at_minutes is derived from points, not independently invented. iAUC = five-minute trapezoidal integration of max(predicted glucose − baseline glucose, 0) in mg/dL·min. Peak/time-to-peak are computed on the sampled curve, with earliest-tie peak. Do not confuse iAUC with signed net excursion.

# Integration message protocol

Every PR or handoff message must contain: OWNER | BRANCH | COMMIT SHA | CONTRACT VERSION | CHANGED FILES | HOW TO RUN | TEST COMMAND + ACTUAL RESULT | BLOCKERS | NEXT HANDOFF. If a producer changes a schema, attach a migration note and update contract docs and tests in the same PR. No undocumented changes via Discord.

# Decision hierarchy and win condition

Primary: reliable predictions and falsifiable personalized-vs-generalized comparison on held-out unseen meals; do not optimize only for demo appearance.

Secondary: excellent interaction design and a coherent clinician/patient benefit story; third: operational/cloud credibility and strong docs.

Prioritize P0 critical path > P1 standout differentiation > P2 optional novelty. Deadline and verified correctness override feature count.

Judging includes Innovation & Creativity, Technical Implementation, Impact, Presentation, Feasibility & Scalability; Challenge 3 additionally emphasizes prediction accuracy, personalization, interpretability, multimodal integration, usability.

# Source-of-truth and unknowns

Challenge statement: seven days of synthetic 5-minute CGM and multimodal histories, meal photos, training nutrition, optional medication/activity; Day 8 novel meal image/context with hidden response; forecast 30/60/90/120, peak, delta, time-to-peak, 2h excursion/iAUC.

Competition: submit code via GitHub by Sunday October 11, 12 PM ET; <=4-minute presentation/demo; README covers solution, architecture/tools, install/deploy, repo; functional prototype; cloud services; cite source datasets and open source.

Still unknown: actual organizer dataset format, number of people/meals, image availability, held-out evaluation access, available AWS permissions and clinical annotation quality. These are blockers to track explicitly—not permissions to invent facts.

Organizer says dataset arriving shortly: use provisional synthetic development fixtures and write an adapter; do not freeze simulator assumptions as learned physiology.

# Scope and release criteria

P0: canonical ingestion, data quality, five-minute feature extraction, baseline and personalized forecasting, leakage-safe chronological validation, history UI, nutrition form, live prediction, metrics panel, health checks, local run, GitHub docs, credible four-minute demo.

P1 if model works: validated interval estimates, feature contributions, optional participant-versus-participant same-meal comparison, editable photo-derived nutrition, straightforward AWS deployment.

P2 only if >4 hours buffer: voice assistant, complex digital-twin avatar, highly animated interface, deep learning experiments, richer scenario library.

Go/no-go for Day 8: API results reflect stored per-participant calibration; held-out errors are measured; participants cannot cross-contaminate; model runs even if HR/medication columns missing; everything has a labelled data source.

# Timeboxed implementation gates

Friday by midnight: repo, contract v1.0, local install, synthetic fixture files, frontend shell, architecture/assignment freeze.

Saturday 04:00: ingestion adapter and data validators, canonical fixture model; ML baseline and standardized synthetic training example; mock UI against frozen API.

Saturday 10:00: real training/evaluation/forecast output, integration smoke test, leakage tests, participant history dashboard.

Saturday 16:00: complete end-to-end Day 8 demo, personalized-versus-general evaluation, explanation features, real data integrated if received.

Saturday 21:00: cloud deployment and data provenance; UI polish; backup recorded walkthrough; report baseline comparison.

Sunday 02:00: lock feature scope, fix critical issues, prepare 4-minute recording and docs.

Sunday 09:00: all final tests, clean clone smoke run, public/private repo accessibility as organizers require.

Sunday 10:00: freeze; upload all submission assets with 2-hour contingency until hard noon deadline.

# Data model and storage design

SQLite database for local MVP; storage interface abstracted for PostgreSQL if available. CSV/Parquet allowed for ML export; SQLite is source of truth for app metadata. No AWS database provisioning until account permissions are known.

Tables: participants (participant_id PK, display_name, timezone, source); cgm (participant_id, timestamp PK pair, glucose_mg_dl, source); heart_rate (participant_id,timestamp PK pair, heart_rate_bpm, resting_heart_rate_bpm); meals (meal_id PK,participant_id,timestamp,macros,image_ref, source); medications (id PK,participant_id,timestamp,class,dose,unit); ingestion_runs (run_id,source,schema_version,created_at,records,rejected,error_summary,sha256).

Index participants/timestamp; use idempotent upsert on event keys; maintain rejection quarantine and validation report. Nutrition labels are not inferred from meal images unless a reviewed, licensed service is available.

Canonical adapter operations: import_fixture(source_dir), import_official(path, mapping_config), get_participant, list_participants, get_history(participant_id,start,end), export_model_examples(cutoff). Provide typed return values.

# Modeling protocol and data leakage restrictions

Sample prediction context at a meal time t: only CGM and HR <= t, meal metadata at t, medication events <= t, prior meals <= t. Targets use CGM in (t,t+120min]; target windows with subsequent overlapping meals should be tagged and optionally excluded/sensitivity-tested.

Never random-split five-minute rows. Split chronologically by meal episode; fit scalers and imputers on training fold only. If model is shared across participants, keep cohort tests and within-person later-meal tests distinct.

First model: glucose persistence. Second: Ridge regression (or HistGradientBoostingRegressor when enough independent meals) per 30/60/90/120 target. Third: hierarchical participant residual correction with shrinkage toward zero; calibrate only on earlier training meals.

For curve: 0 is premeal measured glucose. Interpolate four horizon predictions onto 5-minute grid; indicate interpolation between learned endpoints and do not overclaim peak precision. Optional constrained smooth curve must be tested to avoid non-physiologic overshoot.

Missingness: median imputation fitted on training only plus missing-indicator; target only if sufficient CGM coverage near outcome horizons. Minimum sample threshold configurable; if inadequate personalized samples return generalized response and fallback reason.

Metrics: sample sizes, per-horizon MAE/RMSE, overall MAE/RMSE, peak error, time-to-peak error, iAUC absolute error, personalization win/loss versus general, participant-level error histogram; uncertainty only if meaningful held-out calibration possible.

# Cloud architecture and resilience

Develop entirely locally first. Verify actual temporary AWS Workshop Studio permissions before selecting deployment target. Preferred topology if allowed: static React frontend on S3 (+ CloudFront optional) and containerized FastAPI on an approved compute service; if blocked use simple single-service deployment permitted by account.

All AWS choices must be documented as verified or planned. Set environment vars; minimal IAM privileges; avoid permanent secrets; no PHI or private credentials; temporary accounts will be cleaned automatically.

Keep a runnable Docker Compose/local fallback and a screen-recorded demo. Cloud functionality must be real for judging claims; no pretend AWS architecture.

Operational acceptance: GET /health responds, CORS restricted, frontend points to configured API base URL, no hardcoded localhost in production, database seeded or accessible, p95 latency measured only if actually measured.

# Four-minute presentation and credibility

0:00-0:25 problem: meal response varies person to person. 0:25-0:45 solution + value. 0:45-2:05 live Day 8 meal prediction and explanation. 2:05-2:50 validation chart compared with baseline and personalization. 2:50-3:20 architecture/cloud. 3:20-3:50 clinical potential/uncertainty/limitations. 3:50-4:00 closing.

Use one example and narrate its inputs, curve, predicted peak, person-specific driver, and uncertainty. Show real model inference, not screenshot only. If dataset unavailable, say synthetic development data; never claim external validation.

Do not suggest the system can prescribe insulin, diagnose diabetes, replace care or establish causal physiological mechanisms. Labels: exploratory, research, educational; prospective clinical validation required.

# Integration, QA and release control

Every merge: `python -m pytest`, ML smoke train/evaluate on synthetic fixtures, `npm run build`, frontend smoke flow. On release do a clean clone and follow README verbatim; verify generated artifacts are reproducible.

Invariant tests: timeline ordering, no forward-looking features, correct participant isolation, same feature-transform train vs inference, output exactly 25 points, correct units/iAUC, model fallback, missingness, 404/422, no upload path traversal.

Freeze branch merges after Sunday 10:00 except blocker fixes approved by Ruhaan. Keep recording, screenshots, and deployment details in /presentation or /docs with a backup copy outside temporary AWS.

Bug severity: P0 = invalid outcome/leakage/crash/dead deployment; P1 = demo workflow break or serious misleading explanation; P2 = cosmetics; P0/P1 dominate until submission.

# RACI: artifact owner and approver

| Deliverable | Responsible | Approval / consumer |
| --- | --- | --- |
| Schemas / OpenAPI v1.0 | Ruhaan | Het + Neil acknowledge before implementation |
| Data ingestion, storage, provenance | Het | Ruhaan approves ML export |
| Model, targets, validation, explanations | Ruhaan | Het supplies clean data |
| FastAPI + deployment | Ruhaan | Neil consumes endpoints |
| Frontend dashboard, forms, charts | Neil | Ruhaan approves API integration |
| README, licensing, slide narrative | Ruhaan | Neil supplies screenshots, Het provenance |
| GitHub release + submission | Ruhaan | All confirm clean run |

# Canonical repository tree

glucotwin/

README.md   .env.example   docker-compose.yml

contracts/openapi.yaml   contracts/canonical_schema_v1.md

backend/app/main.py   backend/app/schemas.py

backend/app/routes/{participants,predict,model}.py

backend/app/services/{prediction,data_access}.py

data/adapters/   data/storage/   data/fixtures/

ml/{features,train,predict,evaluate,personalize}.py

ml/artifacts/  frontend/src/{pages,components,api,types}/

tests/   docs/{architecture,validation,provenance,deployment}.md

presentation/{slides,demo_script,recording_notes}.md

# Open questions register / resolution owner

| Uncertainty | Owner | Resolution before |
| --- | --- | --- |
| 3-person eligibility against 4–8 guidance | Ruhaan | Immediately |
| Official dataset format and availability | Het | As soon as issued |
| Day 8 ground truth and scoring protocol | Ruhaan | Model freeze |
| Available AWS compute/storage services | Ruhaan | Saturday afternoon |
| Meal photo-to-nutrition integration licensing | Ruhaan | Only if P1 time exists |
| Public/private repo submission instructions | Ruhaan | Sunday 09:00 |

# Definition of submitted / proof required

Every required repo file is committed and pushed; judge can access repository as required.

README contains project overview, cloud architecture/tools actually used, local/deployment setup, dataset provenance, model methodology, known limitations, and repository link.

Working live demo or reliable video <=4 minutes with actual prediction and available validation comparison.

All API, ML, frontend tests and smoke commands run with captured outputs in docs; failures documented.

Any AWS component claimed in deck appears in deployed system and is reproducible.

Signed IP agreement is reviewed before commercialization claims; third-party code/licenses are documented.